## Slide 1: Week 2 Scrum Master Presentation
Kyle Bartel

## Slide 2: This Week - Coding Infrastructure
Spring Boot/Http/Docker setup
Java backend files created
Frontend development started
Everything is on time with our goals

## Slide 3: Next Week - Preparation for Sprint 1 Demo
Complete frontend
Complete error checking and database interaction on the backend
Continue testing everything
Ensure frontend and backend is connected for the demo

## Slide 4: Statistics

## Slide 5: Timeline
Wednesday - Technology stack fully integrated and verified
Sunday - Database backend completed and tested, connection proven
Monday - Demo